Student Project Management System

Common Project Documentation

Prepared By

Prof. Madhuresh Fichadiya

Computer Science and Engineering

Darshan University

A.Y. - 2026-27

Table of Contents

1. Project Goals & Objectives	3

Overview	3

Goals	3

Objectives	4

2.  Scope of the Project	5

3.  Project Timeline	6

4.  Database Overview	7

5.  Functional Requirements	9

6.  Screen List 10	9

7.  Screen Design Reference	11

# Project Goals & Objectives

## Overview

- The Student Project Management System is a role-based Web API application developed using ASP.NET Core technology. The system is designed to manage academic projects assigned to students under faculty supervision.

- The application provides separate access and permissions for Admin, Faculty, and Students. The system focuses on project allocation, task management, score tracking, progress monitoring, and secure role-based authorization.

- The system follows enterprise-level architecture practices while maintaining moderate project complexity suitable for academic implementation.

## Goals

- Design a Normalized Database Structure:

▪ Create efficient and normalized tables to manage Users, Roles, Permissions, Projects, Project Allocations, and Tasks.

▪ Implement proper primary and foreign key relationships, including one-to-many and many-tomany associations wherever required to maintain data integrity and consistency.

- Implement CRUD & Authentication Functionality:

▪ Develop Create, Read, Update, and Delete operations for all major entities such as Students, Faculty Members, Projects, Tasks, and Role Management.

▪ Ensure secure user authentication and authorization using JWT tokens, along with smooth data management through role-based access control mechanisms.

- Ensure Data Integrity and Validation:

▪ Ensure that users can easily access project information, monitor progress, and perform their assigned responsibilities based on their roles.

- Develop an Intuitive User Interface:

▪ Provide a clean, user-friendly, and responsive frontend for efficient management of academic projects and related activities.

- Encourage Good Software Development Practices:

▪ Apply layered architecture principles, separation of concerns, and modular coding practices to improve maintainability and scalability.

▪ Utilize design patterns, DTOs, dependency injection, and proper exception handling to develop a robust and enterprise-ready application.

- Facilitate Effective Project Monitoring and Evaluation:

▪ Enable faculty members to assign tasks, track student performance, and provide remarks and evaluations throughout the project lifecycle.

▪ Automatically calculate project progress and score statistics to support informed academic decision-making.

## Objectives

- Student Management:

▪ Enable administrators to create, view, update, and manage student profiles, including personal information, contact details, academic information, and project assignments.

▪ Allow students to update their own profile information and view project-related details assigned to them.

- Faculty Management:

▪ Provide functionality to create and maintain faculty profiles, including departmental information, contact details, and areas of expertise.

▪ Allow faculty members to supervise allocated projects and monitor the progress of assigned students.

- Role and Permission Management:

▪ Enable administrators to define and manage user roles such as Admin, Faculty, and Student.

▪ Implement role-based permissions to ensure that users can access only the functionalities relevant to their responsibilities.

- Project Management:

▪ Facilitate the creation, modification, viewing, and deletion of academic projects, including project titles, descriptions, timelines, and status information.

▪ Allow faculty members to initiate and manage projects under their supervision while maintaining project lifecycle records.

- Project Allocation Management:

▪ Enable administrators to allocate projects to students and assign faculty supervisors for effective project guidance.

▪ Maintain allocation records to ensure proper tracking of project ownership and faculty responsibilities.

- Task Management:

▪ Provide functionality to create, assign, update, and manage project tasks associated with individual projects.

▪ Allow faculty members to define task priorities, deadlines, and expected outcomes for students.

- Student Performance and Score Evaluation:

▪ Facilitate the assignment of scores and remarks by faculty members based on the completion and quality of assigned tasks.

▪ Maintain records of earned scores and evaluations to support academic assessment processes.

- Progress Monitoring and Tracking:

▪ Automatically calculate and display task-wise and project-wise progress based on predefined evaluation criteria.

▪ Provide students and faculty members with real-time insights into project completion status and pending activities.

- Dashboard and Reporting:

▪ Provide role-specific dashboards displaying key information such as project statistics, task completion summaries, student performance metrics, and faculty supervision details.

▪ Generate meaningful reports to assist administrators and faculty members in monitoring overall project activities.

- Data Integrity and Validation:

▪ Ensure accurate and consistent data entry through appropriate validations, relational constraints, and business rules.

▪ Prevent invalid project allocations, duplicate records, unauthorized modifications, and inconsistencies in task evaluation and progress calculations.

- Authentication and Secure Access:

▪ Implement secure user authentication using JWT-based authorization mechanisms.

▪ Restrict access to system functionalities based on user roles and permissions to maintain confidentiality and system security.

# Scope of the Project

- Student and Faculty Management

▪ Ability for administrators to manage student and faculty records, including personal information, contact details, and role assignments.

▪ Create and maintain faculty profiles with departmental affiliations and areas of expertise.

▪ Allow students to manage their profiles and access project-related information assigned to them.

- Role and Permission Management

▪ Create, update, and manage various user roles such as Admin, Faculty, and Student.

▪ Define and assign permissions to control access to different modules and functionalities within the system.

▪ Ensure secure role-based access to maintain data confidentiality and system integrity.

- Project Creation and Management

▪ Enable faculty members and administrators to create, update, view, and manage academic projects.

▪ Maintain project details such as project title, description, objectives, timelines, and project status.

▪ Support project lifecycle management, including project initiation, execution, completion, and archival.

- Project Allocation and Supervision

▪ Assign students to projects under the guidance of designated faculty supervisors.

▪ Maintain allocation records to track project ownership, supervision responsibilities, and allocation history.

▪ Restrict faculty members to viewing and managing only the projects allocated to them.

- Task Assignment and Progress Tracking

▪ Allow faculty members to create, assign, and manage project-related tasks for individual students or project teams.

▪ Define task priorities, deadlines, descriptions, and completion criteria.

▪ Monitor task completion status and automatically update progress percentages based on predefined evaluation logic.

- Input Validation and Error Handling

▪ Ensure that all project-related inputs, including project details, task assignments, allocations, and evaluations, are validated for correctness and consistency.

▪ Prevent duplicate records, invalid allocations, unauthorized actions, and incorrect score calculations through business rule enforcement.

▪ Provide meaningful error messages, warnings, and user-friendly notifications to guide users during system interactions.

- Reporting and Analytics

▪ Generate reports related to project progress, task completion, student performance, and faculty supervision activities.

▪ Support data export functionalities to facilitate academic reviews and administrative reporting requirements.

▪ Enable stakeholders to analyze project trends and monitor the effectiveness of project execution processes.

# Project Timeline

| Week No. | Week Date | Task List |
| --- | --- | --- |
| 1 | 22/06/2026 To 27/06/2026 | Study and analysis of existing Student Project Management Systems for understanding project requirements. |
| 2 | 29/06/2026 To 04/07/2026 | Preparation of Common Layout for consistent UI and Different Project Screens |
| 3 | 06/07/2026 To 11/07/2026 | Screen Designs for List Pages and Add/Edit Pages |
| 4 | 13/07/2026 To 18/07/2026 | API Project creation with Model Classes and Database creation using Migrations |
| 5 | 20/07/2026 To 25/07/2026 | API CRUD Endpoints for 2 Modules and Consume the endpoints |
| 6 | 27/07/2026 To 01/08/2026 | API CRUD Endpoints for next 2 Modules and Consume the endpoints |
| 7 | 03/08/2026 To 08/08/2026 | API CRUD Endpoints for remaining Modules and Consume the endpoints |
| 8 | 10/08/2026 To 15/08/2026 | API CRUD Endpoints with Different functionalities like sorting, pagination and filtering and UI Modification as required. |
| 9 | 17/08/2026 To 22/08/2026 | Dashboard API Designs and Common Response for all the API endpoints and Create Dynamic UI for Dashboard. |
| 10 | 24/08/2026 To 29/08/2026 | Input Validations using Fluent Validations with appropriate DTOs. |
| 11 | 31/08/2026 To 05/09/2026 | Authentication & Authorization and Role Base Access Controls Implementation using Json Web Tokens in API Project |
| 12 | 07/09/2026 To 12/09/2026 | Authentication & Authorization and Role Base Access Controls Implementation using Json Web Tokens Frontend Project |
| 13 | 14/09/2026 To 19/09/2026 | Repository Pattern Implementation and Service Layer Implementation |
| 14 | 21/09/2026 To 26/09/2026 | Final Evaluation |

# Database Overview

| SPM_Role |  |  |
| --- | --- | --- |
| ColumnName | DataType | Remarks |
| RoleId | int | Primary Key |
| RoleName | nvarchar(50) | Not Null |
| Description | nvarchar(250) | Allow Null |

| SPM_User |  |  |
| --- | --- | --- |
| ColumnName | DataType | Remarks |
| UserId | int | Primary Key |
| FullName | nvarchar(150) | Not Null |
| Email | nvarchar(150) | Not Null , Unique |
| Password | nvarchar(max) | Not Null |
| MobileNumber | nvarchar(15) | Not Null |
| ProfilePicturePath | nvarchar(500) | Image path, Not Null |
| IsActive | bit | Not Null |
| IsDeleted | bit | Allow Null, Soft Delete |

| SPM_UserRole |  |  |
| --- | --- | --- |
| ColumnName | DataType | Remarks |
| RolePermissionId | int | Primary Key |
| RoleId | int | Not Null, FK → Roles |
| UserId | Int | Not Null, FK → Users |

| SPM_Status |  |  |
| --- | --- | --- |
| ColumnName | DataType | Remarks |
| StatusID | Int | Primary Key |
| StatusName | Nvarchar(20) | Not Null |
| StatusCssClass | Nvarchar(100) | Not Null |

| SPM_Priority |  |  |
| --- | --- | --- |
| ColumnName | DataType |  |
| PriorityID | Int | Primary Key |
| PriorityName | Nvarchar(20) | Not Null |
| PriortyCssClass | Nvarchar(20) | Not Null |

| SPM_Project |  |  |
| --- | --- | --- |
| ColumnName | DataType | Remarks |
| ProjectId | int | Primary Key |
| ProjectTitle | nvarchar(200) | Not Null |
| Description | nvarchar(max) | Allow Null |
| StudentId | int | Not Null, FK → Users |
| FacultyId | int | Not Null, FK → Users |
| AssignedDate | datetime | Not Null, Default GETDATE() |
| IsDeleted | bit | Allow Null, Soft Delete |
| ProjectStatus | Int | Not Null, FK → Status |
| StartDate | datetime | Not Null |
| EndDate | datetime | Not Null |
| TotalTasks | int | Not Null, Auto Updated |
| CompletedTasks | Int | Not Null, Auto Updated |
| ProgressPercentage | decimal(5,2) | Not Null, Auto Calculated |

| SPM_Task |  |  |
| --- | --- | --- |
| ColumnName | DataType | Remarks |
| TaskId | int | Primary Key |
| AllocationID | int | Not Null, FK → Allocation |
| TaskTitle | nvarchar(200) | Not Null |
| TaskDescription | nvarchar(max) | Allow Null |
| TaskStatus | Int | Not Null, FK → Status |
| PriorityID | Int | Not Null, FK → Priority |
| AssignedScore | decimal(5,2) | Not Null, Faculty-defined score |
| EarnedScore | decimal(5,2) | Allow Null, Obtained score |
| ProgressPercentage | decimal(5,2) | Not Null, Auto Calculated |
| StartDate | datetime | Allow Null |
| DueDate | datetime | Allow Null |
| CompletedDate | datetime | Allow Null |
| FacultyRemarks | nvarchar(500) | Allow Null |
| StudentRemarks | nvarchar(500) | Allow Null |
| IsDeleted | bit | Allow Null, Soft Delete |

# Functional Requirements

- Role Management: Priority - 1

- Manage Roles

- Prevent duplicate Roles

- User Management: Priority - 1

- Manage (Create, View, Edit, Delete) Users.

- Prevent duplicate entries

- Maintain audit fields (Created, Modified) automatically

- User-Role Management: Priority - 2

- Manage User Roles.

- Prevent Duplicates and Assign Roles accordingly.

- Status and Priority Management: Priority - 2

- Manage Status and Priority.

- Prevent duplicate entries.

- Project Management: Priority - 3

- Manage Project with Proper Faculty and Student Assignment.

- Prevent Duplicates

- Task Management: Priority - 3

- Create, update, view, and delete project tasks.

- Assign tasks to students with priorities and deadlines.

- Update task status (Pending, In Progress, Completed, Rejected).

- Prevent duplicate task assignments within the same project.

- Automatically calculate task progress percentages.

- Automatically update project completion percentages based on task evaluations.

- Dashboard and Reporting: Priority - 4

- Design role-based dashboards for Admin, Faculty, and Students.

- Provide project statistics and task completion summaries based on roles.

- Generate reports related to student performance and project progress.

- Support export functionality for reports in various formats where applicable.

- Authentication and Authorization: Priority – 4

- Implement secure login functionality using JWT authentication.

- Support logout and token validation mechanisms.

- Restrict access to APIs based on assigned roles and permissions.

- Ensure unauthorized users cannot access protected resources.

# Screen List

- Authentication & Dashboard

  - Login Page: Role-based authentication (Admin / Faculty / Student) using JWT-based authorization.

  - Dashboard: Displays an overview of active projects, completed projects, pending tasks, upcoming deadlines, and project statistics based on the logged-in user's role.

  - Profile: View and update personal information, contact details, and profile picture for the logged-in user.

- Master Configuration o 	Role Management (List Page and Add/Edit Screens) o 	User Management (List, Profile, and Add/Edit Screens) o 	Role-User Management (List Page and Add/Edit Screens)

- Project and Task Management o 	Project Management (List Page, Detailed View and Add/Edit Screens) o 	Task Management (List Page, Detailed View and Add/Edit Screens)

- Dashboards and Reports

o 	Role based Dashboards (Admin/Faculty/Student Dashboards) o 	Reports for Different statistics as required.

# Screen Design Reference

Login Page

Dashboard

Manage Roles

Roles Add/Edit Page

Manage Users

User Add/Edit Page

Manage Projects

Project Add/Edit Page

Manage Tasks

Task Add/Edit